COLLECTRX Front Desk Automation Future Phase Plan & Scope Phases 5 – 8 · Complete End-to-End Admin Automation

| Prepared for | Dr. Hasan — Pilot Practice |
| --- | --- |
| Prepared by | Khalid Egeh |
| Date | April 2026 |
| Document type | Phase Scope & Planning |
| Prerequisite | Phases 1–4 (A/R automation, voice agents, Abeldent sync) |

CONFIDENTIAL — Internal Planning Document

# 1. Executive Summary

CollectRx Phases 1–4 automate the insurance collections side of a dental practice — calling carriers, following up on claims, verifying eligibility, and collecting patient balances. This document scopes the next layer: replacing the remaining front desk and billing staff workflows with AI-driven automation.

The goal is that once a patient books and is treated, every administrative task that follows — scheduling, intake paperwork, insurance verification, claim submission, payment posting, and treatment plan follow-up — happens automatically, without a human touching it.

Four phases are proposed, each independently deliverable:

- Phase 5 — Patient Scheduling & Recall

- Phase 6 — New Patient Intake & Pre-Appointment Verification

- Phase 7 — Claim Submission & EOB Reconciliation

- Phase 8 — Treatment Plan Follow-Up & Financial Arrangements

## Phase Roadmap

| Phase | Name | Key Deliverable | Effort | Tier |
| --- | --- | --- | --- | --- |
| 5 | Scheduling & Recall | AI handles inbound booking calls; automated recall campaigns replace manual phone-tag | 3-4 wks | Full |
| 6 | Intake & Pre-Appt Verification | Digital intake forms auto-populate PMS; eligibility verified 48 hrs before every visit | 2-3 wks | Full |
| 7 | Claim Submission & EOB Reconciliation | Claims submitted post-treatment; EOBs parsed, matched, posted; denials categorized | 4-6 wks | Partial |
| 8 | Treatment Plan Follow-Up & Financing | Unbooked plans trigger automated outreach; denial appeals drafted for staff review | 2-3 wks | Partial |

Tier key:  Full = zero staff involvement required.  Partial = AI does the heavy lifting; a staff member reviews and approves before the action is sent.

# 2. Current Automation State

The table below summarises what is already built or in progress across Phases 1–4, so the scope of future phases is clearly additive.

| Capability | Status | Phase |
| --- | --- | --- |
| A/R Stage Progression | Built — 60-second rules engine advances collection stages automatically | Phase 1 |
| Tone-Ladder Messaging | Built — 4-step escalating email/SMS sequence (friendly to final notice) | Phase 1 |
| Daily Payment Reminders | Built — Cron-based SendGrid + Twilio outreach with rate limiting | Phase 2 |
| Stripe Payment Links | Built — Auto-generated per-balance, embedded in reminder messages | Phase 2 |
| Pre-Treatment Eligibility | Built — 6 carriers, deductible / annual max / COB / CDT mapping | Phase 3 |
| EOB Reconciliation | Built — Compares estimate vs. actual; flags variances > $50 | Phase 3 |
| Insurance Call Agents | In progress — Vapi voice squad config ready; TypeScript wiring in progress | Phase 4 |
| Abeldent PMS Sync | Planned — Schema discovery scripts ready; integration pending | Phase 4 |

Phases 5–8 build on the Abeldent sync (Phase 4) as a data foundation. The PMS is the source of truth for appointments, treatment plans, and patient records. All future phases read from and write back to Abeldent via the sync layer.

# 3. Automation Tiers

Not every admin task can be fully removed from human oversight. This section defines the two tiers used throughout this document so scope is unambiguous.

| Full Automation | Partial Automation (Human-in-the-Loop) |
| --- | --- |
| The task is rule-based and repetitive. The system executes it end-to-end with no staff involvement. Examples: - Sending a recall SMS with a booking link - Submitting a clean claim to the clearinghouse - Posting an insurance payment to the patient ledger - Confirming an appointment via automated phone call | The task requires judgment or a professional signature. AI does the research and drafting; staff review and approve before it goes out. Examples: - Drafting a denial appeal letter (staff reviews clinical justification) - Presenting a complex treatment plan estimate to a patient - Negotiating a hardship payment arrangement - Handling a billing dispute where the patient is upset |

PHASE 5 Patient Scheduling & Recall Replace inbound call handling and manual recall outreach with AI

## 5.1  What This Phase Eliminates

Front desk staff currently spend a significant portion of each day on two tasks that are almost entirely eliminatable:

- Answering inbound calls from patients who want to book, reschedule, or cancel appointments

- Running recall campaigns by hand — calling or texting patients who are overdue for their 6-month cleaning, scaling, or other recurring treatment

Both tasks are pattern-driven and require no clinical judgment. They are prime targets for full automation.

## 5.2  Components

### AI Inbound Scheduling Agent

A Vapi voice agent answers inbound patient calls for scheduling. It integrates with Abeldent to check available slots in real time and books directly into the schedule.

- Handles booking, rescheduling, and cancellation over the phone

- Asks screening questions (reason for visit, new vs. existing patient)

- Sends SMS confirmation with appointment details immediately after the call

- Escalates to a human only for complex situations (dental anxiety, urgent pain, complaints)

### Online Booking Widget

A web-based booking link embedded in emails, SMS, and the practice website lets patients self-schedule without calling at all.

- Reads live availability from Abeldent via the sync layer

- Writes the confirmed appointment back to Abeldent automatically

- Sends immediate email and SMS confirmation

### Automated Appointment Reminders & Confirmations

The reminder engine (already built in Phase 2) is extended to cover appointment confirmations in addition to balance reminders.

- 48-hour reminder: SMS and email with Confirm / Reschedule buttons

- 2-hour reminder: SMS with directions and parking info

- Patient confirms: Abeldent status updated automatically

- Patient reschedules: AI agent calls back to rebook, or sends booking link

### No-Show Follow-Up

When a patient misses an appointment, an automated sequence fires rather than relying on staff to notice and call back.

- Immediate SMS: We missed you today — here is a link to rebook

- Day-3 follow-up: second outreach if not rebooked

- Day-7 flag: escalated to staff queue if still not rebooked

### Recall Campaign Engine

Reads Abeldent for patients whose last visit date exceeds their recall interval (e.g., 6 months for prophylaxis, 12 months for exam).

- Auto-generates personalised recall messages with patient name, procedure type, and last visit date

- Sends via patient preferred channel: SMS, email, or AI voice call

- Includes direct self-booking link

- Suppresses patients who already have a future appointment booked

- Tracks response rates and booking conversions in the dashboard

## 5.3  Scope Summary

| Component | What It Automates | Tier | Effort |
| --- | --- | --- | --- |
| Inbound Scheduling Agent | Answers booking calls, checks availability, writes to PMS | Full | 1.5 wks |
| Online Booking Widget | Self-serve booking integrated with Abeldent | Full | 0.5 wks |
| Appt Reminders & Confirmations | 48hr and 2hr automated reminders with confirm/reschedule flow | Full | 0.5 wks |
| No-Show Follow-Up | Automated SMS/email sequence; escalation to staff if unresolved at day 7 | Full | 0.5 wks |
| Recall Campaign Engine | Reads PMS recall intervals; sends personalised outreach with booking links | Full | 1 wk |

Total estimated effort: 3–4 weeks

PHASE 6 New Patient Intake & Pre-Appointment Verification Eliminate data entry and manual eligibility lookups before every visit

## 6.1  What This Phase Eliminates

Before a patient walks in the door, front desk staff currently:

- Hand out paper intake forms and manually key the responses into the PMS

- Photocopy insurance cards and re-enter policy numbers by hand

- Log into each carrier portal the morning of the appointment to verify coverage, deductibles, and remaining annual maximums

Phase 6 eliminates all three tasks entirely.

## 6.2  Components

### Digital Intake Forms

When a new patient appointment is confirmed, the system automatically sends a digital intake link via SMS and email.

- Form covers: demographics, medical history, allergies, emergency contact, insurance info, and consent

- Patient completes on phone or computer before arriving — no clipboard needed

- Responses write directly into Abeldent via the sync layer upon submission

- Insurance card front and back captured as photo uploads

- Reminder sent 48 hours before appointment if form is incomplete

### Automated Pre-Appointment Eligibility Check

The eligibility engine (already built in Phase 3) is extended from on-demand to scheduled. It automatically runs for every patient with an upcoming appointment.

- Triggers 48 hours before each scheduled appointment

- Checks: active coverage, deductible status, annual max remaining, waiting periods

- Flags stale data (> 90 days) and triggers a fresh eligibility call if needed

- Produces a one-page benefits summary auto-attached to the patient chart in Abeldent

- Front desk sees a ready / needs attention indicator on the day schedule view

### Insurance Card Processing

Extracted insurance data from the digital intake form is parsed and validated automatically.

- OCR extracts carrier name, policy number, group number, and member ID from card photos

- System matches the carrier to the supported carrier list and routes accordingly

- Unrecognised carriers flagged for staff to handle manually

## 6.3  Scope Summary

| Component | What It Automates | Tier | Effort |
| --- | --- | --- | --- |
| Digital Intake Forms | Sends form link on booking confirmation; auto-populates Abeldent on submit | Full | 1 wk |
| Insurance Card OCR | Extracts policy details from uploaded card photos | Full | 0.5 wks |
| Scheduled Eligibility Check | Runs 48 hrs before every appointment; attaches benefits summary to chart | Full | 0.5 wks |
| Schedule Status Indicators | Dashboard shows green/amber/red readiness per appointment slot | Full | 0.5 wks |

Total estimated effort: 2–3 weeks

PHASE 7 Claim Submission & EOB Reconciliation Close the loop between treatment and payment without manual billing work

## 7.1  What This Phase Eliminates

After a patient is treated, the billing workflow currently requires significant manual effort:

- A billing coordinator reviews the treatment codes and prepares the claim

- The claim is manually submitted through a clearinghouse portal or by phone

- When the EOB arrives, staff manually match it to the original claim, post the payment, write off adjustments, and flag discrepancies

- Denied claims are reviewed manually to determine whether to rework and resubmit

Phase 7 automates the entire claim lifecycle from submission through payment posting. Human review is only required at the denial appeal stage.

## 7.2  Components

### Automatic Claim Submission

When the dentist finalises treatment notes in Abeldent, the system detects the completed visit and automatically prepares and submits the claim.

- Reads finalised procedure codes, tooth numbers, surfaces, and fee amounts from Abeldent

- Validates claim completeness before submission; missing codes or invalid combinations are flagged

- Submits electronically via dental clearinghouse API (TELUS eClaims, ClaimConnect, or equivalent)

- Records submission confirmation number back to Abeldent and the CollectRx database

- Triggers the existing Vapi insurance follow-up agents at the appropriate wait threshold (21 days for TELUS, 32 days for all other carriers)

### EOB Parsing & Payment Matching

When the carrier processes the claim and returns an EOB, the system ingests and parses it automatically.

- Ingests EOBs via clearinghouse electronic remittance (EDI 835) where available

- Falls back to PDF parsing for carriers that only produce paper or portal-based EOBs

- Extracts: paid amount, carrier adjustments, patient responsibility, and any denial codes

- Matches EOB line items to the original claim using procedure codes and dates of service

- Flags any variance greater than $50 (consistent with Phase 3 reconciliation threshold)

### Automated Payment Posting

Matched EOBs are posted to the patient ledger automatically.

- Insurance payment recorded in Abeldent against the corresponding claim

- Carrier write-offs and adjustments applied per the practice fee schedule

- Patient balance updated to reflect remaining responsibility

- Triggers the existing Phase 2 balance reminder engine if a patient balance remains

### Denial Categorisation & Triage

When a claim is denied, the system reads the denial code and determines the appropriate next action automatically.

- Auto-resubmit: denials due to missing information or eligibility timing, correctable without clinical input

- Staff review queue: denials requiring clinical documentation or an appeal letter (Phase 8 picks up from here)

- Write-off: denials that fall below the cost-to-pursue threshold

## 7.3  Scope Summary

| Component | What It Automates | Tier | Effort |
| --- | --- | --- | --- |
| Auto Claim Submission | Detects completed visits; prepares and submits claims via clearinghouse API | Full | 2 wks |
| EOB Ingestion (EDI 835) | Parses electronic remittance; extracts payment and adjustment details | Full | 1 wk |
| EOB Ingestion (PDF fallback) | OCR-based parsing for carriers without EDI; manual trigger option | Partial | 1 wk |
| Payment Posting | Posts insurance payments and adjustments to Abeldent ledger automatically | Full | 0.5 wks |
| Denial Categorisation | Reads denial codes; routes to auto-resubmit, staff queue, or write-off | Full | 1 wk |
| Variance Flagging | Flags EOB vs. expected discrepancies > $50 for staff review | Full | 0.5 wks |

Total estimated effort: 4–6 weeks  (largest phase due to clearinghouse integration complexity and carrier variability)

PHASE 8 Treatment Plan Follow-Up & Financial Arrangements Convert unbooked treatment into scheduled appointments and resolve denials faster

## 8.1  What This Phase Eliminates

A substantial amount of revenue is left on the table when patients receive a treatment plan but do not book. Separately, claim denials sit in a queue for days before a billing coordinator finds time to write an appeal.

- Treatment coordinators manually call patients who received a plan but did not schedule, often weeks after the consultation

- Billing coordinators write denial appeal letters from scratch, referencing denial codes and clinical notes manually

- Payment plan discussions happen ad hoc over the phone with no standard workflow

## 8.2  Components

### Unbooked Treatment Plan Detection

The system reads Abeldent daily for treatment plans that were presented but have no corresponding future appointment booked.

- Detects plans with status presented in Abeldent and no linked appointment within 14 days

- Triggers an automated follow-up sequence based on plan value and days since presentation

### Automated Follow-Up Sequence

A tone-ladder outreach sequence (consistent with Phase 1 collection messaging) contacts patients with unbooked treatment plans.

- Day 3: warm SMS — we have reserved some time for your treatment; here is a link to book when you are ready

- Day 7: email with estimated out-of-pocket cost breakdown pulled from Phase 3 eligibility estimate

- Day 14: AI voice call — agent checks in, answers basic questions, offers to book or connect to a coordinator

- Day 21+: escalated to treatment coordinator queue for personal follow-up

### AI-Drafted Denial Appeal Letters

For claims in the staff review denial queue (from Phase 7), the system automatically prepares a draft appeal letter before a human opens the file.

- Reads the denial code and maps it to the appropriate appeal argument template

- Pulls relevant clinical notes and procedure details from Abeldent

- Identifies which supporting documents to attach: x-rays, periodontal charts, medical necessity notes

- Produces a complete draft letter in the staff review queue, ready to review, sign, and send

- Staff time reduced from 20-40 minutes per appeal to a 2-5 minute review

### Payment Plan Setup

For patients with large out-of-pocket balances, the system automatically offers a payment plan as part of the treatment plan follow-up sequence.

- Calculates suggested instalment amounts based on balance and configurable plan lengths

- Sends a payment plan agreement link via SMS for patient e-signature

- Signed agreements stored against the patient record; Stripe payment schedule configured automatically

- Staff intervention required only for non-standard terms or hardship negotiations

## 8.3  Scope Summary

| Component | What It Automates | Tier | Effort |
| --- | --- | --- | --- |
| Unbooked Plan Detection | Daily scan of Abeldent for presented plans with no booked appointment | Full | 0.5 wks |
| Follow-Up Sequence | 3-step tone-ladder: SMS, email with estimate, AI voice call; escalation at day 21 | Full | 0.75 wks |
| Denial Appeal Drafting | AI reads denial code and clinical notes; generates draft letter for staff sign-off | Partial | 0.75 wks |
| Payment Plan Automation | Calculates instalments, sends e-sign agreement, configures Stripe schedule | Partial | 0.5 wks |

Total estimated effort: 2–3 weeks

# 4. Technology Requirements

The following integrations and services are required to deliver Phases 5–8. Where a service is already in use in Phases 1–4, that is noted.

| Vapi.ai (voice) | Already integrated. Extended in Phase 5 to handle inbound scheduling calls in addition to outbound insurance calls. |
| --- | --- |
| Twilio (telephony) | Already integrated. Used for inbound call routing to the Vapi scheduling agent. |
| Abeldent PMS Sync | Phase 4 prerequisite. All future phases read appointments, treatment plans, and procedure codes from Abeldent and write results back. |
| Dental Clearinghouse | New. Required for Phase 7 claim submission and EDI 835 remittance ingestion. Leading options: TELUS eClaims, ClaimConnect, or Claim.MD. |
| OCR / Document AI | New. Required for Phase 6 insurance card parsing and Phase 7 PDF EOB fallback. Options: Google Document AI or AWS Textract. |
| Digital Forms | New. Required for Phase 6 patient intake. Options: custom-built form in the existing React frontend, or Typeform/Jotform with webhook integration. |
| Stripe (payments) | Already integrated. Extended in Phase 8 to support recurring payment plan schedules via Stripe Billing. |
| SendGrid (email) | Already integrated. Used across all phases for confirmation and follow-up emails. |

# 5. Sequencing Recommendation

Each phase is independently deliverable and can be contracted separately. The recommended delivery order maximises impact per dollar and avoids rework:

| # | Phase | Why This Order | Dependency |
| --- | --- | --- | --- |
| 1 | Phase 6 — Intake & Verification | Quickest win. Eliminates daily eligibility lookups immediately. No new external APIs required beyond OCR. | Phase 4 (Abeldent sync) |
| 2 | Phase 5 — Scheduling & Recall | High patient-facing impact. Recall engine drives appointment volume, improving all downstream metrics. | Phase 4 + Phase 6 (intake ready for new patients) |
| 3 | Phase 7 — Claims & EOB | Largest scope. Best done after the patient journey (scheduling, intake) is stable. | Phase 4 + clearinghouse API access |
| 4 | Phase 8 — Treatment Plan Follow-Up | Builds on Phase 7 denial queue and Phase 3 estimates. Appeal drafting component can begin in parallel with Phase 7. | Phase 3 (estimates) + Phase 7 (denial queue) |

# 6. What Remains Human After All Four Phases

Even with full implementation of Phases 5–8, a small number of tasks still require human judgment. Being explicit about this sets accurate expectations.

- Complex patient conversations — anxiety, complaints, sensitive treatment discussions

- Clinical documentation review for denial appeals (staff review and sign-off)

- Non-standard payment hardship negotiations

- Carrier relationships and escalations above the automated agent level

- Quarterly review of automation performance, rules, and carrier config updates

Everything else — scheduling, intake, eligibility, claim submission, EOB posting, recall, payment follow-up, and treatment plan outreach — runs without a human touching it.

End of Document